## Slide 1: Software Process Models
Ankara Yıldırım Beyazit University – CENG306
Instructor: Mehmet Ali Akyol

## Slide 2: What is a Process?
(Webster) A system of operations in producing something; a series of actions, changes, or functions that achieve an end or a result
(IEEE) A sequence of steps performed for a given purpose

## Slide 3: The Software Process (Life Cycle)
A structured set of activities that leads to the production of a software product.
Need
Software
Product
Retired
Reuse Experience
Notes: Software life cycle is "The period of time that begins when a software product is conceived and ends when the software is no longer available for use.“

## Slide 4: The software process
A structured set of activities required to develop a software system.
Many different software processes but all involve:
  Specification – defining what the system should do;
  Design and implementation – defining the organization of the system and implementing the system;
  Validation – checking that it does what the customer wants;
  Evolution – changing the system in response to changing customer needs.
These activities come together and form a software development process
  Software Development Process is a roadmap. It describes the structure within which software engineers operate

## Slide 5: Software Development Process Activities
The steps involved in development of a software product:
  Requirements analysis and specification
  Design
  Implementation
  Testing and Integration (Validation)
  Maintenance (Evolution)
Each of these steps produce some deliverables:
  source code, test data, user manual, requirements specification, design specification, source code, test cases, test plan, executable code
“Software Engineering,” B. W. Boehm, IEEE Transactions on Computers, vol. 25, no. 12, 1976

## Slide 6: Requirements Analysis & Specification
Deliverables: SRS (Software Requirements Specification)
Requirements analysis
  client conceptualizes a product
  concept exploration by developers
    Is the product feasible?
    Is it possible to meet the client’s constraints (cost, deadline, size)?

## Slide 7: Requirements Analysis & Specification
The main goal is to develop a complete, consistent, unambiguous specification of the requirements
  system requirements (includes hardware requirements)
  functional requirements for software
  Quality requirements
This specification should describe what the software is supposed to do but not how to do it
It is very costly to fix errors in the requirements specification

## Slide 8: Requirements Analysis & Specification
Without requirements specification document
  How does the designer know what to do, where to start?
  How do you test the product?
  Client does not have a clear statement about what is being built
  It is hard to manage the development process since it is not clear what is being built

## Slide 9: Design
Deliverables: Design specification
In the design phase we decide how to do what has been specified in the requirements phase
Design principles:
  Modularization: Decide on which modules to implement, what each module does, module interfaces
  Abstraction, information hiding
  Separation of concerns
  Top-down vs. bottom-up
Notes: Stepwise refinement by functional decomposition

## Slide 10: Design
Design techniques:
  Object-Oriented design
  Design by contract
  ….
Specification of Object-Oriented designs
  Class-Responsibilities-Collaboration (CRC) cards
  UML class diagrams
Specification of detailed design
  Pseudo code, Program Design Language (PDL)
  UML activity diagrams

## Slide 11: Implementation
Deliverables: Source code
A good, well-specified design makes the programming easier
First, the code should be correct, i.e., implement the design specification
The code should be maintainable
  Good documentation!
  Javadoc for Java, docgen for C++: These tools automatically generate API documentation in HTML from special comments in the source code
The code should be traceable
The code should be efficient

## Slide 12: Testing and Integration
Deliverables: Test cases, test plan
Goal: check that the product meets the specifications
Testing can be used to show presence of errors not their absence!
Although we mention testing of the implementation as a separate phase each phase of the development (requirements specification, design specification) should be validated
  through inspection of the documents produced
  or using automated verification techniques if available
    there are automated verification tools for various formal specification languages (scalability is a problem)

## Slide 13: Testing and Integration
Code inspections (reviews, walk-throughs)
Module testing
  testing the functionality of each module or component in isolation
Integration testing
  testing the overall system after all the components are combined
Black-box vs. white box testing
Coverage metrics: statement coverage, branch coverage

## Slide 14: Maintenance
This phase covers any changes to the product after it has been tested
Costs more than all other phases combined
All the deliverables should be maintained including requirements specification, design specification, test cases
Corrective maintenance
  Removal of residual errors in the software
Adaptive maintenance
  Adjusting the software to changes in the environment
Perfective maintenance
  Changing software to improve some of its qualities

## Slide 15: Software Development Process Model
Software development process models
  determine the stages (and their order) involved in software development and evolution
  establish the transition criteria for progressing from one stage to the next
Answer the questions:
  What shall we do next?
  How long shall we continue to do it?
A software development process model is an abstract representation of a process. It presents a description of a process from some particular perspective.

## Slide 16: Plan-driven and agile processes
Plan-driven processes are processes where all of the process activities are planned in advance and progress is measured against this plan.
In agile processes, planning is incremental and it is easier to change the process to reflect changing customer requirements.
In practice, most practical processes include elements of both plan-driven and agile approaches.
There are no right or wrong software development processes.
  critical systems, a very structured development process
  business systems, with rapidly changing requirements, a less formal, flexible process

## Slide 17: The Waterfall Model (1)
Sometimes called the classic life cycle
Suggests a systematic, sequential (or linear) approach to s/w development
The oldest paradigm for s/w engineering
  Plan-driven model. Separate and distinct phases of specification and development.
Works best when –
  Requirements of a problem are reasonably well understood
  Well-defined adaptations or enhancements to an existing system must be made
  Requirements are well-defined and reasonably stable

## Slide 18: The waterfall model
1970 Royce

## Slide 19: Waterfall model phases
There are separate identified phases in the waterfall model:
  Requirements analysis and definition
  System and software design
  Implementation and unit testing
  Integration and system testing
  Operation and maintenance
The main drawback: the difficulty of accommodating change after the process is underway.
A phase has to be complete before moving to the next
  the result of each phase is one or more documents that are approved.

## Slide 20: Document driven
Waterfall is document driven
  Documents: requirements specification, design specification, test-plan
  These documents are crucial in achieving maintainability, traceability and visibility
Extended documentation after each phase. Why?
  Verbal record is too intangible for management decisions
  Written description forces to provide tangible evidence for completion
    Prevents “I am 90% complete” syndrome
  In early phases, design=documentation and specification=documentation
  Permits effective redesign and shared understanding of the project
the process visible so managers can monitor progress against the development plan

## Slide 21: The Waterfall Model - Problems
Real projects rarely follow the sequential flow
  Accommodates iteration indirectly
  Changes can cause confusion
It is often difficult for the customer to state all requirements explicitly
  Has difficulty accommodating the natural uncertainty that exists at the beginning of many projects

## Slide 22: More problems
A working model of the software is not available until late in the project life-span
  an undetected mistake can be very costly to fix
  the delivered program may not meet the customer’s needs
the requirements have to be stated completely before the implementation starts. It is often difficult for the customer to state all requirements explicitly
Redoing the whole phase is an enormous piece of work
Influence from other phases or events are not considered.
  For example: Errors found in test stage might be influenced from; Effect of new hires, Frustration among group members.

## Slide 23: Workarounds
Involve customers before final delivery= Reviews
  Review the documents with the customer
What if the product is totally original? Some experimentation is required before building the system
  Prototypes!
  Build it twice to test some key hypothesis
  Build once to get feedback. Build the second to deliver
  Beware, prototypes are dirty. Do not bring them into real production. Throw them out.
  Use them to identify requirements
    Test your hypothesis
    Interact with customer to clarify things

## Slide 24: Rapid Prototyping – Throwaway prototypes
Especially useful for interactive applications
After an initial requirements analysis, a quick design is developed
This quick design should focus on aspects of the software that will be visible to the user such as input/output formats
The quick design is used to construct a prototype
The prototype is reviewed by the customer and/or user to refine the requirements for the software to be developed
Prototype serves as a mechanism for identifying software requirements

## Slide 25: Rapid Prototyping
Dangers of prototyping
  The quick and possibly poor choices made in the design and the implementation of the prototype may influence the real product
  After seeing a prototype customer may demand a working product fast
  The prototype becomes the requirements specification. Since requirements specification serves as a contract between customer and developer, a prototype may not be a good contract

## Slide 26
  Waterfall: all parts seems to integrate well but we have a number of problems in real life
  Software development is not sequential, need feedback from other phases
Use waterfall only if requirements are stable
  Well understood and unlikely to change radically
Since waterfall is consistent with other engineering processes, it is still used
  Several variants of waterfall
  Overlapping phases in practice

## Slide 27: Incremental
Rather than deliver the system as a single delivery, the development and delivery is broken down into increments with each increment delivering part of the required functionality.
User requirements are prioritised and the highest priority requirements are included in early increments.
Once the development of an increment is started, the requirements are frozen though requirements for later increments can continue to evolve.

## Slide 28: Incremental Process Models
Analysis
Design
Code
Test
Increment #1
Increment #1
Analysis
Design
Code
Test
Increment #2
Increment #2
Analysis
Design
Code
Test
Increment #3
Increment #3
Functionality grow with increments

## Slide 29: Incremental Process Models
Combines elements of the waterfall model applied in an iterative fashion
Each linear sequence produces deliverable “increments” of the software
The first increment is often a core product
The core product is used by the customer (or undergoes detailed evaluation)
Based on evaluation results, a plan is developed for the next increment

## Slide 30
When initial requirements are reasonably well defined, but the overall scope of the development effort precludes a purely linear process.
A compelling need to expand a limited set of new functions to a later system release.

## Slide 31: Incremental

## Slide 32
It avoids the premature commitment to requirements for the whole system and allows changes to be incorporated into later increments at relatively low cost.
  In each iteration there is a place for requirement analysis for later increments (but requirement in current increment is frozen)
  There is no complete specification until the final increment is specified

## Slide 33: Advantages
Customer value can be delivered with each increment so system functionality is available earlier.
    Most important requirements satisfied without waiting for the delivery of entire system
Early increments help elicit requirements for later increments.
Lower risk of overall project failure.
The highest priority system services tend to receive the most testing.
  less likely to encounter software failures in the most important parts of the system.

## Slide 34: Problems
Most systems require a set of basic facilities that are used by different parts of the system.
  As requirements are not defined in detail until an increment is to be implemented, it can be hard to identify common facilities that are needed by all increments.
The essence of iterative processes is that the specification is developed in conjunction with the software.
  However, this conflicts with the procurement model of many organizations, where the complete system specification is part of the system development contract.
Notes: There are some types of system where incremental development and delivery is not the best approach. These are very large systems where development may involve teams working in different locations, some embedded systems where the software depends on hardware development and some critical systems where all the requirements must be analyzed to check for interactions that may compromise the safety or security of the system

## Slide 35: Evolutionary Process Models
Software, like all complex systems, evolves over a period of time
Business and product requirements often change as development proceeds, making a straight-line path to an end product is unrealistic
However, a limited version must be delivered to meet competitive pressure.

## Slide 36: Evolutionary Models
Usually a set of core product or system requirements is well understood, but the details and extension have yet to be defined.
You need a process model that has been explicitly designed to accommodate a product that evolved over time.
It is iterative that enables you to develop increasingly more complete version of the software.

## Slide 37: Evolutionary
-developing an initial implementation,
-exposing this to user comment
-evolving it through several versions until an adequate system has been developed
Notes: Book says incremental model but most communities say incremental model to what the book says incremental delivery.
This model is evolitionary model

## Slide 38: Evolutionary Prototyping
When to use: Customer defines a set of general objectives but does not identify detailed requirements for functions and features. Or Developer may be unsure of the efficiency of an algorithm, the form that human computer interaction should take.
What step: Begins with communication by meeting with stakeholders to define the objective, identify whatever requirements are known, outline areas where further definition is mandatory. A quick plan for prototyping and modeling (quick design) occur. Quick design focuses on a representation of those aspects the software that will be visible to end users. ( interface and output). Design leads to the construction of a prototype which will be deployed and evaluated. Stakeholder’s comments will be used to refine requirements.
Both stakeholders and software engineers like the prototyping paradigm. Users get a feel for the actual system, and developers get to build something immediately. However, engineers may make compromises in order to get a prototype working quickly. The less-than-ideal choice may be adopted forever after you get used to it.

## Slide 39: Problems
Customers may press for immediate delivery of working but inefficient products
The developer often makes implementation compromises in order to get a prototype working quickly

## Slide 40: Output Progression
Waterfall
Evolutionary
time
Incremental

## Slide 41: Boehm’s spiral model
Process is represented as a spiral rather than as a sequence of activities with backtracking.
Each loop in the spiral represents a phase in the process.
No fixed phases such as specification or design - loops in the spiral are chosen depending on what is required.
Risks are explicitly assessed and resolved throughout the process.
  Risk: sth that can go wrong
Highlight : RISK driven!

## Slide 42: Hybrid Process Models
Large systems are usually made up of several sub-systems
The same process model need not be used for all subsystems
  Evolutionary development for high-risk specifications
  Waterfall model for well-understood specifications

## Slide 43: Spiral Model
Determine objectives,
alternatives, constraints
Evaluate alternatives,
identify, resolve risks
Develop, verify
next-level product
Plan next phase
radial dimension shows the cumulative cost
angular dimension shows the progress in each cycle
cumulative cost
progress in
each cycle
start

## Slide 44: Spiral Model
Spiral model consists of iterative cycles
Spiral model is a hybrid process model
Each cycle consists of four phases (steps):
Step 1: Objective setting
  Identify the objectives (for example: performance, functionality, ability to accommodate change)
  Identify the alternative means of implementing this portion of the product (for example: different designs, reuse, buy)
  Identify the constraints imposed on the application of the alternatives (for example: cost, schedule)

## Slide 45: Spiral Model Phases
Step 2: Risk assessment and reduction
  Evaluate the alternatives relative to objectives and constraints.
  Evaluate the risks involved with each alternative
  Resolve the risks using prototyping, simulation, benchmarking, requirements analysis, etc.
    Example
    alternative: write a requirements specification
    risk: customer may not be able to articulate the requirements precisely which may end up a costly redevelopment effort
    risk resolution: develop a rapid prototype

## Slide 46: Spiral Model Phases
Step 3: Develop and validate
  Develop and verify the product
  Product could be the software requirements specification, the design specification, etc.
Step 4: Planning
  Review the project
  Plan the next phase
  Depending on the next-phase this could be a requirements plan, an integration and test plan, etc.

## Slide 47: Spiral Model
The basic idea in spiral model is to evaluate and resolve risks at every step of the development
Based on the risks involved in the development spiral model may become equivalent to other models (or a mixture of them)
  E.g., If a project
    has a low risk in user-interface and performance requirements and
    has a high risk in budget and schedule predictability and control,
  based on these risks spiral model may turn into the waterfall model

## Slide 48: The Spiral Model
Unlike other process models that end when software is delivered, the spiral model can be adapted to apply throughout the life of the software
The circuits around the spiral might represent
  Concept development project
  New Product development project
  Product enhancement project
The spiral model demands a direct consideration of technical risks at all stages of the project

## Slide 49: Difficulties
Do not match to contract software
  Assumes software will be developed internally
  Contract software might not provide flexibility of step by step commitments
Rely on subjective risk assessment expertise
  Concentrating on high risk elements might require correct identification of high risk elements in advance